# Saltcoats Victoria FC – Phase Implementation Roadmap

This roadmap breaks down the phased implementation of the Saltcoats Victoria FC Operating System (SVFC OS). It ensures development is structured, cost-controlled, and scalable. Each phase introduces new functionality while building on the foundation of previous stages.

# Phase 1 – Core Foundation & Public Website

Authentication & User Management

Portal & Subdomain Setup (project.lundy.me.uk + subdomains)

Audit Logs & Basic Security

Public Website (Homepage, News, Fixtures, History, Sponsors)

POS Basics (bar, kiosk, gate entry with floats)

Season Tickets (manual entry + physical cards)

Stock Management (basic tracking)

# Phase 2 – Football Operations

Player Lifecycle (trialist → registered)

Player Profiles (public/internal views)

Training Management (RSVP + attendance)

Injuries & Wellness tracking

Squad Selection & Formation Planner

Post-Match Analysis (manual input, draft AI reports)

Hospitality & Group Bookings (manual entry)

# Phase 3 – Finance, Facilities & Ticketing

Treasurer / Finance Module (income, expenses, P&L, cashflow)

Facilities Management (Pitch, Buildings, Equipment/Kit)

Advanced Memberships (supporter tiers, loyalty rewards)

Online Ticket Sales (Stripe, QR tickets, reconciliation)

Stripe Integration (tickets, memberships, sponsorship payments)

Veo Integration (match events, coach review, player highlights)

# Phase 4 – Volunteer Management

Volunteer Database (skills, availability, roles)

Role Assignment (list-based)

Shift Reminders (SMS/email)

Hours Tracking & End-of-Season Recognition

Future Prep: Volunteer Rota Calendar

# Phase 5 – Analytics & Wider Integrations

Football Analytics Dashboards (players, team trends, opposition)

Recruitment Analytics (scouting DB, trialists, youth progression)

Commercial Analytics (sponsor ROI, renewal scoring)

Engagement Metrics (website, socials, surveys)

Treasurer Reports (budget vs actual, exports)

Mailchimp Integration (newsletters, campaigns)

Social Media Auto-Posting

Xero/QuickBooks Finance Export

# Phase 6 – Compliance & Automation

Safeguarding Workflows (incident logs, consent tracking, reporting forms)

Legal/Financial Compliance (licenses, insurance, H&S tasks)

Compliance Dashboard & Reports

Workflow Automation (renewals, matchday checklists, variance alerts)

Escalation Alerts (refunds, safeguarding, integrations)

Future Prep: Autonomous AI Agents (Ops AI, Chairman AI, etc)