# Saltcoats Victoria FC – Testing Plan (Phase 1)

This document outlines the testing plan for Phase 1 of the Saltcoats Victoria FC Operating System (SVFC OS). The purpose is to ensure that all features in the initial phase function correctly, are user-friendly, and meet the requirements of both technical and non-technical users.

# Objectives

Verify functionality of all Phase 1 modules.

Identify and record bugs or issues.

Ensure usability for volunteers, managers, and committee members.

Validate security basics (logins, permissions, audit logs).

# Scope (Phase 1 Features)

Authentication & User Management (logins, invites, manual add).

Portal & Subdomains (project.lundy.me.uk + subdomains).

Public Website (Homepage, News, Fixtures, History, Sponsors).

POS Basics (bar, kiosk, gate entry, floats, sales, refunds).

Season Tickets (manual entry + physical cards).

Stock Management (deliveries, sales, wastage, counts).

Audit Logs & Basic Security.

# Roles & Responsibilities

Colin Lundy – Client & Developer: Oversees technical checks, fixes bugs, records issues.

Robert Gibson – Volunteer Tester: Tests volunteer-facing modules (POS, gate, kiosk).

Malky Lundy – Manager Tester: Tests football-related inputs (fixtures, results, player profiles).

Committee Members – General Usability: Feedback on public website and overall ease of use.

# Testing Process

Prepare test accounts for each role (Admin, Manager, Volunteer).

Run through Phase 1 features using real matchday scenarios.

Record issues in Bug Tracker (Excel).

Developer (Colin) reviews and applies fixes.

Retest to confirm fixes applied successfully.

Final sign-off from committee before Phase 2 begins.

# Deliverables

Completed Testing Plan document (this file).

Bug Tracker.xlsx with recorded issues.

Test Summary Report at end of Phase 1.